VERIFIX JOBS

Job Portal for Mass Hiring in Central Asia

Technical Specification & Implementation Roadmap

For Claude Code Implementation

Version 1.0  |  March 2026

Green White Solutions / Smartup Holding

Author: Abdukakhkhor Tashmuhamedov, CTO

# 1. Executive Summary / Overview

Verifix Jobs — job portal module within the Verifix HRM ecosystem, designed for mass recruitment of blue-collar workers in the Central Asian market (Uzbekistan, Kazakhstan, Kyrgyzstan, Tajikistan, Mongolia). The platform closes the full cycle: vacancy publication → candidate application → hiring → onboarding in Verifix HRM → time tracking → payroll.

Target audience: Employers — companies from 30+ employees in retail, HoReCa, manufacturing, logistics, construction, FMCG. Candidates — blue-collar workers, often without classic resumes, primary channel: Telegram.

Key differentiator: Seamless integration with Verifix HRM (closed-loop hiring), government portal integration (ARGOS/ENST, ish.mehnat.uz), Telegram-native UX for candidates, AI/ML matching in the final phase.

## 1.1 Tech Stack

| Layer | Technology |
| --- | --- |
| Backend | Java 21 + Spring Boot 3.x, Spring Security, Spring Data JPA, Spring WebFlux (for async events) |
| Database | PostgreSQL 16 + Liquibase migrations, Redis (caching, sessions), Elasticsearch (full-text search) |
| Frontend (Employer) | Angular 17+ (standalone components), Angular Material / Tailwind CSS, NgRx state management |
| Candidate UI | Telegram Bot (Spring Boot + TelegramBots SDK) + Telegram Mini App (Angular PWA) |
| Message Broker | Apache Kafka (event-driven architecture for job matching, notifications, ARGOS sync) |
| AI/ML (Phase 4) | Python microservice (FastAPI), scikit-learn / CatBoost, served via gRPC to Spring Boot |
| File Storage | MinIO (S3-compatible) for resumes, photos, documents |
| CI/CD | Docker + Docker Compose (dev), GitHub Actions, Kubernetes (production) |
| Monitoring | Prometheus + Grafana, ELK stack for logs |
| Gov Integration | REST/SOAP adapters for ENST, ish.mehnat.uz, vacancy.argos.uz |

## 1.2 Phase Overview & Timeline

| Phase | Scope | Key Deliverables | Duration | Goal |
| --- | --- | --- | --- | --- |
| Phase 1 | MVP Core | Vacancy CRUD, Candidate profile, Telegram bot, Basic search | 6-8 weeks | First users |
| Phase 2 | Employer Tools | ATS pipeline, Analytics dashboard, Employer branding, hh.uz import | 6-8 weeks | Monetization |
| Phase 3 | Gov & Ecosystem | ARGOS/ENST integration, ish.mehnat.uz sync, Verifix HRM bridge, Multi-language | 6-8 weeks | Scale |
| Phase 4 | AI/ML & Growth | Smart matching, Resume scoring, Salary prediction, Churn prediction, Recommendation engine | 8-10 weeks | Differentiation |

# 2. Data Model (PostgreSQL)

Core entities and their relationships. All tables use UUID primary keys, audit fields (created_at, updated_at, created_by), and soft-delete (deleted_at).

## 2.1 Core Entities

| Entity | Key Fields | Relations | Notes |
| --- | --- | --- | --- |
| employer | id, name, inn, logo_url, industry, city, region, status, subscription_plan | has_many: vacancies, managers | Verified via INN; multi-tenant isolation |
| manager (user) | id, employer_id, email, phone, role (ADMIN/RECRUITER/VIEWER), telegram_chat_id | belongs_to: employer | RBAC with Spring Security |
| vacancy | id, employer_id, title, description, category, city, region, salary_from, salary_to, currency, employment_type, shift_schedule, status, expires_at, is_mass_hiring, positions_count | belongs_to: employer; has_many: applications | Status: DRAFT/ACTIVE/PAUSED/CLOSED/ARCHIVED; Elasticsearch indexed |
| candidate | id, phone, telegram_id, first_name, last_name, birth_date, city, region, gender, education_level, work_experience_text, skills[], preferred_categories[], preferred_salary, avatar_url, passport_series | has_many: applications, work_history | Phone is primary identifier; minimal profile for blue-collar |
| work_history | id, candidate_id, company_name, position, start_date, end_date, description | belongs_to: candidate | Optional; blue-collar often skip this |
| application | id, vacancy_id, candidate_id, status, applied_at, viewed_at, invited_at, rejected_at, hired_at, rejection_reason, notes | belongs_to: vacancy, candidate | Status: NEW/VIEWED/INVITED/INTERVIEW/OFFER/HIRED/REJECTED/WITHDRAWN |
| saved_search | id, candidate_id, query, category, city, salary_min, notify_via_telegram | belongs_to: candidate | Triggers Kafka events for notifications |
| employer_review | id, employer_id, candidate_id, rating, text, is_anonymous | belongs_to: employer, candidate | Phase 2; moderation required |
| notification | id, user_type, user_id, channel (TELEGRAM/SMS/PUSH), type, payload, sent_at, read_at | polymorphic | Kafka consumer processes queue |
| gov_sync_log | id, source (ARGOS/ENST/ISH_MEHNAT), entity_type, entity_id, sync_status, error_message, synced_at | polymorphic | Phase 3; idempotent sync |
| ml_candidate_score | id, candidate_id, vacancy_id, match_score, factors_json, scored_at | belongs_to: candidate, vacancy | Phase 4; async scoring via Python |

Claude Code Prompt: "Generate Liquibase changelog XML for all entities described above. Use UUID primary keys, add indexes on (vacancy.city, vacancy.category, vacancy.status), (candidate.phone, candidate.telegram_id), (application.vacancy_id, application.status). Include audit columns and soft-delete."

# 3. Phase 1 — MVP Core (6-8 weeks)

Goal: Launch a working job board where employers can post vacancies via Angular web-app and candidates can discover and apply via Telegram bot/mini-app.

## 3.1 Backend API (Spring Boot)

| Module | Description / Tasks | Claude Code Prompt Hint |
| --- | --- | --- |
| Auth Module | JWT-based auth for employers. Phone+OTP auth for candidates (via SMS gateway or Telegram). Spring Security with role-based access (ADMIN, RECRUITER, CANDIDATE). | "Create Spring Security config with JWT for employers and OTP-based auth for candidates. Use refresh tokens stored in Redis." |
| Vacancy CRUD | Full CRUD for vacancies with validation. Auto-expire after 30 days. Status machine (DRAFT→ACTIVE→PAUSED→CLOSED). Bulk operations for mass hiring. Elasticsearch sync on create/update. | "Create VacancyController with REST endpoints, VacancyService with status transitions, and an Elasticsearch indexing listener using Spring Events." |
| Candidate Profile | Lightweight profile: phone, name, city, category preferences, work experience as free text. Photo upload to MinIO. No mandatory resume — skill tags instead. | "Create CandidateController with profile CRUD. Integrate MinIO for photo upload. Use @JsonView to control field visibility for employers vs candidates." |
| Application Flow | Candidate applies to vacancy. Employer sees applications with status pipeline. Bulk actions (invite, reject). Duplicate detection (same candidate + vacancy). | "Create ApplicationController with apply/status-change endpoints. Add @PreAuthorize checks. Implement duplicate detection in service layer." |
| Search API | Full-text vacancy search via Elasticsearch. Filters: city, category, salary range, employment type, shift schedule. Pagination + sorting. | "Create VacancySearchService using Spring Data Elasticsearch. Support multi-field query with filters, highlighting, and pagination." |
| Notifications | Kafka producer for events (new_application, status_change, new_matching_vacancy). Consumer sends Telegram messages. Retry with dead-letter topic. | "Create Kafka topics and Spring Kafka producer/consumer. Implement TelegramNotificationConsumer that formats and sends messages via Bot API." |

## 3.2 Telegram Bot + Mini App (Candidate UI)

The primary interface for blue-collar candidates. Most candidates will NEVER visit a web portal.

### 3.2.1 Telegram Bot Flow

Bot command structure:

- /start — Registration wizard: phone verification → name → city → preferred job categories (inline keyboard with popular categories)

- /search <keyword> — Quick search, returns top 5 matching vacancies as cards

- /profile — View/edit profile, launches Mini App for detailed editing

- /my_applications — List of active applications with statuses

- /alerts — Manage saved searches and notification preferences

Vacancy card format (inline message):

🏢 Makro Supermarket
💼 Kassir (Cashier)
📍 Tashkent, Chilanzar
💰 4,000,000 - 5,500,000 sum
⏰ 08:00-20:00 (2/2 shift)
Buttons: [✅ Apply] [🔗 Details] [❤️ Save]

Claude Code Prompt: "Create a Spring Boot Telegram bot using org.telegram:telegrambots-spring-boot-starter. Implement /start registration wizard with ConversationHandler pattern (states: PHONE, NAME, CITY, CATEGORIES). Store conversation state in Redis. Create inline keyboard for job categories with callback handlers. Implement vacancy card rendering as formatted Telegram messages with inline buttons."

### 3.2.2 Telegram Mini App

An Angular PWA launched inside Telegram for richer interactions:

- Extended profile editing (work history, skills, photo)

- Vacancy browsing with swipe-based UI (Tinder-like for jobs)

- Application history with visual pipeline

- Saved searches management

Claude Code Prompt: "Create an Angular 17 standalone app configured as Telegram Mini App. Use @anthropic/telegram-mini-app SDK. Implement swipe-based vacancy cards component with left=skip, right=apply gesture recognition. Use Telegram.WebApp.initDataUnsafe for auth."

## 3.3 Employer Web Portal (Angular)

Full-featured Angular SPA for employers and recruiters:

### 3.3.1 Pages & Components

| Page | Components & Features | UX Notes |
| --- | --- | --- |
| Dashboard | KPI cards (active vacancies, new applications today, avg time-to-hire, conversion rate). Chart: applications by day. Recent applications list. | SAP Fiori-inspired layout. Cards with trend arrows. Keep it scannable for busy HR managers. |
| Vacancy List | Table with filters (status, city, category). Bulk actions (pause, close, duplicate). Quick-create button. Badge for new applications count per vacancy. | Default sort: newest first. Sticky header. Color-coded status chips. |
| Vacancy Editor | Multi-step form: (1) Basic info (2) Requirements (3) Benefits (4) Schedule (5) Preview. Auto-save drafts. Template library for common positions. | Wizard-style for first-time users. Advanced mode toggle for experienced recruiters. Uzbek/Russian label suggestions. |
| Candidate Pipeline (ATS) | Kanban board: NEW → VIEWED → INVITED → INTERVIEW → OFFER → HIRED. Drag-and-drop cards. Bulk invite/reject. Candidate preview drawer. | This is the CORE screen. Right drawer shows candidate details without leaving pipeline. Quick actions on card hover. |
| Candidate Profile View | Full profile with work history, skills, photo. Application history. Notes/comments from team. Action buttons (invite, reject, message). | Read-only view for recruiters. Highlight matching skills. Show distance from workplace if geo data available. |
| Analytics | Funnel: views → applications → invites → hires. Source attribution. Time-to-hire by category. Comparison across vacancies. | Phase 2 detail. MVP shows basic counts only. |
| Company Settings | Company profile, logo, description. Team management (invite recruiters). Subscription/billing. Notification preferences. | Multi-tenant: each company sees only their data. |

Claude Code Prompt: "Create Angular 17 employer portal with standalone components. Use Angular Material + Tailwind CSS. Implement: (1) DashboardComponent with mat-card KPIs and ngx-charts line chart, (2) VacancyListComponent with mat-table, filters, and paginator, (3) VacancyEditorComponent as mat-stepper wizard, (4) CandidatePipelineComponent as Kanban board using Angular CDK drag-drop. Use NgRx for state management. Create ApiService with interceptors for JWT auth."

# 4. Phase 2 — Employer Tools & Monetization (6-8 weeks)

Goal: Build premium features that justify paid subscriptions. Make the platform sticky for employers through analytics and workflow automation.

| Module | Description / Tasks | Claude Code Prompt Hint |
| --- | --- | --- |
| ATS Advanced | Interview scheduling (with Telegram reminders to candidate). Collaborative notes/scoring per candidate. Automated rejection emails/messages. Offer letter generation. Customizable pipeline stages per vacancy. | "Extend ApplicationController with interview scheduling endpoint. Create InterviewService that creates calendar events and schedules Kafka-based Telegram reminders. Add CollaborativeNoteEntity with @ManyToOne to Application." |
| Employer Branding | Company page builder (description, photos, benefits, team culture). Vacancy page with company branding. Employee testimonials. Employer rating/review system. | "Create EmployerPageController with CRUD for branding elements. Create public /company/{slug} endpoint. Build Angular EmployerPageBuilderComponent with drag-drop sections." |
| Subscription & Billing | Tiers: FREE (3 vacancies/month), STANDARD (unlimited vacancies, 100 resume views), PREMIUM (ATS, analytics, priority listing, API). Payment via Click/Payme (Uzbekistan payment gateways). Invoice generation. | "Create SubscriptionService with tier logic. Integrate Click.uz payment gateway (REST API). Create BillingController for invoice management. Use Spring AOP for @RequiresSubscription annotations." |
| Analytics Dashboard | Hiring funnel visualization. Time-to-hire metrics. Source effectiveness (Telegram vs Web vs ARGOS). Cost-per-hire. Vacancy performance comparison. Export to Excel. | "Create AnalyticsService with aggregation queries using Spring Data JPA @Query with GROUP BY. Build Angular analytics page with recharts/ngx-charts. Add Excel export using Apache POI." |
| Candidate Database | Employer can search all candidates (not just applicants). Advanced filters (city, category, experience, availability). Save candidate lists. Bulk invite to vacancy. | "Create CandidateSearchController using Elasticsearch. Implement SavedCandidateListEntity. Add bulk-invite endpoint that creates Applications and sends Telegram notifications." |
| Telegram Employer Bot | Separate bot for employers: instant notification on new applications, quick approve/reject from Telegram, daily digest of pipeline status. | "Create EmployerTelegramBot as separate Spring Boot module. Implement callback handlers for approve/reject. Schedule daily digest using @Scheduled cron." |
| Import/Migration | Import vacancies from hh.uz (CSV/API). Import candidates from Excel. Bulk vacancy creation from templates. | "Create ImportService with CSV parser (OpenCSV). Build Angular ImportWizardComponent with file upload, column mapping, and preview." |

# 5. Phase 3 — Government Integration & Ecosystem (6-8 weeks)

Goal: Connect with state employment systems for compliance and wider reach. Complete integration with Verifix HRM for end-to-end hiring-to-payroll pipeline.

| Module | Description / Tasks | Claude Code Prompt Hint |
| --- | --- | --- |
| ARGOS Integration | Bidirectional sync with vacancy.argos.uz via ENST (Unified National Labour System). Auto-publish vacancies that match government criteria. Import government vacancy listings. Compliance reporting. | "Create ArgosIntegrationService with scheduled sync (@Scheduled). Implement SOAP/REST client for ENST API. Use Kafka for async sync events. Store sync logs in gov_sync_log table. Handle idempotent upserts." |
| ish.mehnat.uz Sync | Sync with National Vacancy Database of the Ministry of Employment. Auto-publish Verifix Jobs vacancies to ish.mehnat.uz. Import vacancies from ish.mehnat.uz for cross-listing. | "Create MehnatSyncService with adapter pattern. Implement data mapping between Verifix Jobs schema and ENST schema. Schedule bidirectional sync every 4 hours." |
| Verifix HRM Bridge | When candidate status = HIRED, auto-create employee record in Verifix HRM. Transfer: personal data, position, department, salary, start date. Sync attendance and payroll data back. Single Sign-On between Verifix HRM and Verifix Jobs. | "Create VeriFixBridgeService with REST client to Verifix HRM API. Implement event-driven hiring workflow: HIRED event → Kafka → CreateEmployeeConsumer → Verifix API call. Use OAuth2 for SSO between systems." |
| Multi-Language | Full UI in 4 languages: Uzbek (Latin), Uzbek (Cyrillic), Russian, English. Vacancy content translation (manual + auto-suggest). Search works across all language versions. | "Implement i18n using Angular @ngx-translate/core. Create translation management admin panel. Backend: add language field to vacancy, implement language-aware Elasticsearch index." |
| Regional Expansion | Kazakhstan (hh.kz integration), Kyrgyzstan, Tajikistan. Currency support (UZS, KZT, KGS, TJS). Regional labor law compliance (work permits, age restrictions). | "Create RegionConfigEntity with per-country settings (currency, tax rules, age limits). Implement RegionService with strategy pattern. Add region-aware vacancy posting rules." |
| Labor Migration | Module for citizens working abroad. Track outbound workers. Partnership with Foreign Labor Migration Agency. Support for international vacancies (Russia, Turkey, UAE, South Korea). | "Create MigrationModule with InternationalVacancyEntity. Add country/visa requirement fields. Integrate with migration agency API for worker registration tracking." |

# 6. Phase 4 — AI/ML Intelligence (8-10 weeks)

Goal: Leverage data accumulated in Phases 1-3 to build intelligent matching, predictions, and automation. Deployed as a Python microservice communicating with Spring Boot via gRPC.

## 6.1 AI/ML Architecture

Separate Python FastAPI microservice with gRPC interface to Spring Boot:

- Model training pipeline: PostgreSQL → Feature extraction → CatBoost/XGBoost training → Model registry (MLflow)

- Inference: Spring Boot sends gRPC request → Python service loads model → returns scores

- Retraining: Weekly automated retraining via Airflow/cron based on new hiring outcomes

| Module | Description / Tasks | Claude Code Prompt Hint |
| --- | --- | --- |
| Smart Matching | Match candidates to vacancies based on: skills overlap, location proximity, salary expectations, category history, past application success rate. Return ranked list of candidates per vacancy and ranked vacancies per candidate. | "Create Python FastAPI service with /match/candidate-to-vacancies and /match/vacancy-to-candidates endpoints. Use CatBoost classifier trained on historical application→hire data. Features: skill_overlap_score, distance_km, salary_delta, category_match, historical_conversion. Expose via gRPC to Spring Boot MatchingService." |
| Resume/Profile Scoring | Score candidate profiles on completeness, relevance to category, and predicted hire probability. Gamify profile completion (“Your profile is 70% complete, add skills to increase visibility”). | "Create ProfileScorer in Python. Features: field_completeness, photo_present, work_history_length, skills_count, verification_status. Return score 0-100 + improvement suggestions as JSON array." |
| Salary Prediction | Predict fair salary range based on: category, city, experience, company size, industry benchmarks. Show to both employer ("market rate for this role") and candidate ("expected salary range"). | "Train regression model on historical vacancy salary data. Features: category, city, experience_years, company_size, industry. Use XGBoost regressor. Serve predictions via /predict/salary endpoint." |
| Churn Prediction | Predict which candidates are likely to leave current applications / become inactive. Alert employers about at-risk candidates in their pipeline. Suggest re-engagement actions. | "Train binary classifier on candidate activity data. Features: days_since_last_login, application_frequency_trend, profile_update_recency, response_rate_to_invites. Expose via gRPC ChurnPredictionService." |
| Smart Notifications | AI-optimized notification timing and channel. Learn when each candidate is most responsive. Personalize vacancy recommendations based on behavior. | "Create NotificationOptimizer that uses candidate activity patterns to determine optimal send time. Use collaborative filtering for vacancy recommendations." |
| Chatbot Assistant | AI-powered Telegram chatbot for candidates: answer questions about vacancies, help with profile creation, suggest jobs conversationally. Use Claude API for natural language understanding. | "Integrate Anthropic Claude API via Spring Boot. Create ConversationManager that maintains context. Implement intent detection: job_search, profile_help, application_status, general_question. Fall back to human support if confidence < 0.7." |
| Fraud Detection | Detect fake vacancies, spam applications, duplicate accounts. Flag suspicious patterns for moderation. | "Train anomaly detection model on application patterns. Features: application_rate, account_age, phone_reuse, text_similarity_to_known_spam. Use Isolation Forest algorithm." |

# 7. UI/UX Design Specification

Design philosophy: Blue-collar workers have limited time, often use budget Android phones, and may have low digital literacy. Every interaction must be fast, visual, and require minimum text input.

## 7.1 Candidate Experience (Telegram)

Design Principle 1: Zero-Resume Hiring. No PDF uploads. Profile built through conversational bot + structured fields. Skills selected from predefined lists, not typed.

Design Principle 2: Visual-First. Job cards show emoji icons, salary in large font, company logo. Minimize text walls.

Design Principle 3: One-Tap Actions. Apply with single button tap. No cover letters. Phone number shared automatically from Telegram.

Design Principle 4: Bilingual by Default. Every message in Uzbek + Russian. User selects preferred language at registration.

### 7.1.1 Registration Flow (Bot)

5-step wizard, each step = 1 message with inline keyboard:

- Step 1 — Language: 🇺🇿 O'zbekcha | 🇷🇺 Русский | 🇬🇧 English

- Step 2 — Phone: Auto-detect from Telegram contact sharing (request_contact button)

- Step 3 — Name: Free text input, auto-capitalize

- Step 4 — City: Scrollable inline keyboard with top 20 cities, + "Other" with text input

- Step 5 — Job categories: Multi-select grid of 12 popular categories with emoji icons (🏗 Construction, 🏪 Retail, 🍜 HoReCa, 🚚 Logistics, 🏭 Production, 💆 Beauty, 🔧 Repair, 📦 Warehouse, 🧹 Cleaning, 🚗 Driver, 📞 Call Center, ⚙️ Other)

### 7.1.2 Vacancy Discovery (Mini App)

Swipe-based card UI inspired by Tinder, optimized for blue-collar job search:

- Card shows: Company logo + name (top), Job title (large, bold), Salary range (prominent, colored green), Location + distance from candidate, Schedule/shift info, Top 3 benefits as icons (🍜 meals, 🚌 transport, 🏥 medical)

- Swipe right = Apply instantly (phone shared automatically)

- Swipe left = Skip (shown as “not interested” in ML training data)

- Swipe up = Save for later

- Tap card = Expand full details

### 7.1.3 Application Tracking

Simple visual pipeline in Mini App:

- Horizontal progress bar: ⭕ Applied → 👁 Viewed → 👋 Invited → 🤝 Interview → ✅ Hired

- Push notification via Telegram at each status change

- Countdown timer for interview date

## 7.2 Employer Portal UX

Design Principle: Recruiter Efficiency. Target user processes 50-200 applications per day for mass hiring. Every click must be intentional. Keyboard shortcuts for power users.

### 7.2.1 Vacancy Creator Wizard

5-step stepper with smart defaults for mass hiring:

- Step 1 — Basics: Job title (autocomplete from popular titles), Category, City/region, Number of positions

- Step 2 — Salary & Schedule: Salary range, Currency, Payment frequency (monthly/daily/hourly), Shift schedule (presets: 5/2, 2/2, 6/1, flexible)

- Step 3 — Requirements: Age range, Gender preference (optional), Education level, Experience (presets: no experience, 1-3 years, 3+), Language requirements, Specific skills (tag selector)

- Step 4 — Benefits: Checkbox grid with icons: meals, transport, housing, uniform, medical insurance, training, career growth, bonuses

- Step 5 — Preview & Publish: Preview as candidate would see it (mobile mockup). Publish / Save as draft / Save as template

### 7.2.2 ATS Kanban Board

Core screen for mass hiring workflow:

- Columns: NEW (default) | SHORTLIST | INTERVIEW | OFFER | HIRED | REJECTED

- Candidate card shows: Avatar, Name, City, Key skill tags, Match score (Phase 4), Time since application

- Drag-drop between columns triggers status change + notification to candidate

- Bulk actions: Select multiple cards → Move to column / Send message / Export contacts

- Quick filters: by vacancy, by city, by date range, by match score

- Keyboard shortcuts: J/K to navigate, L to move right, H to move left, R to reject, I to invite

### 7.2.3 Design System

Color palette and typography:

- Primary: #1B5E8C (Verifix blue), Secondary: #2ECC71 (success/salary green), Accent: #F39C12 (warning/attention orange)

- Background: #F8FAFE (light blue-gray), Surface: #FFFFFF, Text: #2C3E50

- Font: Inter (Latin/Cyrillic) for UI, system font stack for mobile

- Border radius: 8px (cards), 4px (buttons), 12px (modals)

- Shadows: elevation-1 (cards), elevation-2 (dropdowns), elevation-3 (modals)

# 8. REST API Specification (Key Endpoints)

Base URL: /api/v1. All endpoints return JSON. Authentication via Bearer JWT token (employers) or X-Telegram-Auth header (candidates).

| Method | Endpoint | Description | Phase |
| --- | --- | --- | --- |
| POST | /auth/employer/login | Login with email/password, returns JWT | Phase 1 |
| POST | /auth/candidate/otp | Send OTP to phone via SMS/Telegram | Phase 1 |
| POST | /auth/candidate/verify | Verify OTP, return JWT | Phase 1 |
| GET | /vacancies | Search/list vacancies (public) | Phase 1 |
| POST | /vacancies | Create vacancy (employer) | Phase 1 |
| PUT | /vacancies/{id} | Update vacancy | Phase 1 |
| PATCH | /vacancies/{id}/status | Change vacancy status | Phase 1 |
| GET | /vacancies/{id}/applications | List applications for vacancy | Phase 1 |
| POST | /candidates/profile | Create/update candidate profile | Phase 1 |
| POST | /applications | Apply to vacancy (candidate) | Phase 1 |
| PATCH | /applications/{id}/status | Change application status | Phase 1 |
| GET | /search/vacancies | Elasticsearch full-text search | Phase 1 |
| GET | /search/candidates | Search candidate database | Phase 2 |
| POST | /subscriptions | Create subscription | Phase 2 |
| GET | /analytics/funnel | Hiring funnel data | Phase 2 |
| GET | /analytics/time-to-hire | Time-to-hire metrics | Phase 2 |
| POST | /gov/argos/sync | Trigger ARGOS sync | Phase 3 |
| POST | /gov/mehnat/sync | Trigger ish.mehnat.uz sync | Phase 3 |
| POST | /bridge/verifix/hire | Create employee in Verifix HRM | Phase 3 |
| POST | /ml/match | Get AI match scores | Phase 4 |
| GET | /ml/salary-prediction | Predict salary range | Phase 4 |
| POST | /ml/chat | AI chatbot interaction | Phase 4 |

# 9. Non-Functional Requirements

## 9.1 Performance

- Vacancy search response: < 200ms (Elasticsearch)

- Telegram bot response: < 1 second for inline commands

- Page load (Angular SPA): < 2 seconds on 3G connection

- Support 10,000 concurrent users, 1M+ vacancy records

## 9.2 Security

- OWASP Top 10 compliance

- Multi-tenant data isolation (employer data never leaks)

- Candidate personal data encryption at rest (AES-256)

- GDPR-compatible consent management for personal data

- Rate limiting on all API endpoints (Spring Boot bucket4j)

- Telegram bot webhook signature verification

## 9.3 Scalability

- Stateless Spring Boot instances behind load balancer

- Kafka partitioning by employer_id for ordered processing

- Elasticsearch cluster with 3+ nodes for search redundancy

- PostgreSQL read replicas for analytics queries

- Redis cluster for session storage and caching

## 9.4 Localization

- UI languages: Uzbek (Latin), Uzbek (Cyrillic), Russian, English

- Vacancy content: multilingual support (same vacancy in multiple languages)

- Date/time: Uzbekistan timezone (UTC+5) as default, configurable per region

- Currency: UZS (primary), KZT, KGS, TJS, USD

- Phone format: international with country code validation

# 10. Claude Code Implementation Prompts

Copy-paste these prompts sequentially into Claude Code to build the project phase by phase. Each prompt assumes the previous steps are complete.

## 10.1 Project Bootstrap

Prompt 1 — Project Setup:

"Initialize a Java 21 + Spring Boot 3.3 multi-module Maven project called 'verifix-jobs' with the following modules: (1) verifix-jobs-api (REST controllers, DTOs), (2) verifix-jobs-service (business logic), (3) verifix-jobs-domain (JPA entities, repositories), (4) verifix-jobs-telegram (Telegram bot), (5) verifix-jobs-common (shared utilities). Add dependencies: Spring Web, Spring Data JPA, Spring Security, PostgreSQL driver, Liquibase, Redis (Lettuce), Kafka, Elasticsearch, Lombok, MapStruct, OpenAPI/Swagger. Create docker-compose.yml with PostgreSQL 16, Redis 7, Kafka (Confluent), Elasticsearch 8, MinIO. Configure application.yml for each environment (dev, staging, prod)."

Prompt 2 — Database Schema:

"Create Liquibase changelog for verifix-jobs with tables: employer (id UUID PK, name, inn, logo_url, industry, city, region, status, subscription_plan, created_at, updated_at, deleted_at), manager (id UUID PK, employer_id FK, email, phone, password_hash, role ENUM(ADMIN,RECRUITER,VIEWER), telegram_chat_id, created_at, updated_at), vacancy (id UUID PK, employer_id FK, title, description TEXT, category, city, region, salary_from DECIMAL, salary_to DECIMAL, currency, employment_type, shift_schedule, status ENUM(DRAFT,ACTIVE,PAUSED,CLOSED,ARCHIVED), is_mass_hiring BOOLEAN, positions_count INT, expires_at, created_at, updated_at, deleted_at), candidate (id UUID PK, phone UNIQUE, telegram_id BIGINT UNIQUE, first_name, last_name, birth_date, city, region, gender, education_level, work_experience_text TEXT, skills TEXT[], preferred_categories TEXT[], preferred_salary DECIMAL, avatar_url, created_at, updated_at), application (id UUID PK, vacancy_id FK, candidate_id FK, status ENUM(NEW,VIEWED,INVITED,INTERVIEW,OFFER,HIRED,REJECTED,WITHDRAWN), applied_at, viewed_at, invited_at, rejected_at, hired_at, rejection_reason, notes TEXT, created_at, updated_at, UNIQUE(vacancy_id, candidate_id)), notification (id UUID PK, user_type, user_id UUID, channel, type, payload JSONB, sent_at, read_at, created_at). Add indexes on vacancy(city, category, status), candidate(phone), candidate(telegram_id), application(vacancy_id, status), application(candidate_id). Generate JPA entity classes with Lombok annotations."

Prompt 3 — Auth & Security:

"Implement authentication in verifix-jobs: (1) Employer auth: email + password with BCrypt, JWT access token (15min) + refresh token (7 days) stored in Redis. Create AuthController with /login, /refresh, /logout endpoints. (2) Candidate auth: phone + OTP (6 digits, 5min TTL in Redis). Create CandidateAuthController with /otp/send (integrates with SMS gateway interface) and /otp/verify endpoints. Return JWT on success. (3) Spring Security config: stateless session, JWT filter, role-based access (EMPLOYER_ADMIN, EMPLOYER_RECRUITER, CANDIDATE). Multi-tenant filter: employer users can only access their own employer's data. (4) Telegram auth: validate Telegram WebApp initData hash for Mini App requests."

## 10.2 Phase 1 Prompts

Prompt 4 — Vacancy Module:

"Create Vacancy CRUD: VacancyController with GET/POST/PUT/DELETE endpoints, VacancyService with business logic including status state machine (only allow DRAFT→ACTIVE, ACTIVE→PAUSED, ACTIVE→CLOSED, PAUSED→ACTIVE, CLOSED→ARCHIVED transitions). Implement VacancyMapper using MapStruct. Add VacancySearchService that syncs vacancies to Elasticsearch on create/update using Spring ApplicationEvent. Implement public search endpoint with Elasticsearch: full-text query on title+description, filters on city/category/salary_from/salary_to/employment_type, pagination with cursor, sort by relevance or date. Add @Cacheable on popular searches with Redis (5min TTL). Create VacancyDTO and VacancyCreateRequest with Bean Validation."

Prompt 5 — Application Flow:

"Create Application module: ApplicationController with POST /applications (candidate applies), PATCH /applications/{id}/status (employer changes status), GET /vacancies/{vacancyId}/applications (list for employer with filters on status). ApplicationService: prevent duplicate applications (unique constraint), validate vacancy is ACTIVE, emit Kafka event on each status change (topic: application-events, key: employerId). Implement ApplicationStatusChangeEvent with fields: applicationId, fromStatus, toStatus, vacancyId, candidateId, employerId, timestamp. Create Kafka producer config."

Prompt 6 — Telegram Bot:

"Create Telegram bot module using org.telegram:telegrambots-spring-boot-starter:6.9.7.1. Implement: (1) /start command — registration wizard with states in Redis (key: tg_state:{chatId}). States: LANGUAGE_SELECT → PHONE_REQUEST → NAME_INPUT → CITY_SELECT → CATEGORY_SELECT → COMPLETE. Use ReplyKeyboardMarkup for language (3 buttons), request_contact for phone, InlineKeyboardMarkup for city (4x5 grid of top cities), InlineKeyboardMarkup for categories (3x4 grid with emojis). (2) /search — calls VacancySearchService, formats results as vacancy cards with InlineKeyboardMarkup buttons (Apply, Details, Save). (3) /my_applications — shows list of active applications with status emoji. (4) Callback handler for Apply button — creates Application via service, sends confirmation. (5) NotificationConsumer — listens to Kafka application-events topic, sends status update messages to candidates."

Prompt 7 — Angular Employer Portal:

"Create Angular 17 project 'verifix-jobs-web' with standalone components. Setup: Angular Material, Tailwind CSS, NgRx, ngx-translate, ngx-charts. Create modules: (1) AuthModule — LoginComponent, RegistrationComponent, ForgotPasswordComponent. JWT stored in localStorage, HttpInterceptor adds Bearer header. (2) LayoutModule — SideNavComponent (collapsible sidebar with icons: Dashboard, Vacancies, Applications, Candidates, Analytics, Settings), HeaderComponent with user menu and notification bell. (3) DashboardModule — DashboardComponent with 4 KPI mat-cards (Active Vacancies, New Applications Today, Avg Time-to-Hire, Hire Rate %), line chart for applications over 30 days, recent applications table. (4) VacancyModule — VacancyListComponent with mat-table, filters row, bulk actions. VacancyEditorComponent as mat-stepper 5-step wizard. VacancyDetailComponent. (5) PipelineModule — CandidatePipelineComponent as Kanban board using CDK DragDropModule with 6 columns. CandidateCardComponent showing avatar, name, skills chips, applied date. CandidateDrawerComponent — slide-in panel with full candidate details. Implement responsive design for tablet/desktop."

## 10.3 Phase 2-4 Prompts (High-Level)

Prompt 8 — Subscription & Payments:

"Add subscription system: SubscriptionEntity with tiers (FREE, STANDARD, PREMIUM), limits (max_vacancies, max_resume_views, has_ats, has_analytics). Create SubscriptionService with tier enforcement using Spring AOP @Around advice. Integrate Click.uz payment gateway: create PaymentController with /create-payment and /webhook endpoints. Store payment history in PaymentEntity. Create Angular SubscriptionComponent showing tier comparison cards with pricing and upgrade CTAs."

Prompt 9 — ARGOS Integration:

"Create government integration module: (1) ArgosClient — REST/SOAP client for ENST Unified National Labour System API. Map VacancyEntity fields to ENST schema. (2) ArgosPublishService — when vacancy status changes to ACTIVE, check if employer opts-in to ARGOS publishing, then sync. (3) ArgosImportService — scheduled task (every 4 hours) to import government vacancies from vacancy.argos.uz into Verifix Jobs with source=ARGOS marker. (4) MehnatSyncService — similar adapter for ish.mehnat.uz national vacancy database. (5) GovSyncLogEntity to track all sync operations with idempotency keys. Store sync errors for retry. Create admin panel page to monitor sync status."

Prompt 10 — Verifix HRM Bridge:

"Create VeriFixBridgeService: when application status changes to HIRED, emit Kafka event (topic: hiring-events). HiringConsumer processes event: (1) Maps candidate data to Verifix HRM employee creation payload (name, phone, position, department, salary, start_date). (2) Calls Verifix HRM REST API to create employee record. (3) Returns Verifix employee_id and stores it in ApplicationEntity.verifix_employee_id. (4) Handles errors with retry (3 attempts, exponential backoff). Create SSO integration using OAuth2 so Verifix HRM users can access Verifix Jobs without re-login."

Prompt 11 — AI/ML Microservice:

"Create Python FastAPI microservice 'verifix-jobs-ml' with: (1) /match endpoint — receives candidate_id + list of vacancy_ids, returns ranked list with match scores (0-100). CatBoost model trained on features: skill_overlap (Jaccard similarity), location_distance_km (Haversine formula), salary_match_pct, category_match (binary), candidate_activity_score, historical_conversion_rate. (2) /predict/salary endpoint — XGBoost regressor trained on vacancy salary data. Input: category, city, experience_years, company_size. Output: predicted_min, predicted_max, confidence. (3) /score/profile endpoint — scores candidate profile completeness and predicted hire rate. (4) gRPC server definition (.proto file) for Spring Boot integration. (5) Model training pipeline script: load data from PostgreSQL, feature engineering, train/evaluate with cross-validation, save model to MLflow registry. Docker container with CUDA support optional."

# 11. Testing Strategy

- Unit Tests: JUnit 5 + Mockito for service layer (target: 80%+ coverage). Jest for Angular components.

- Integration Tests: Spring Boot @SpringBootTest with Testcontainers (PostgreSQL, Redis, Kafka, Elasticsearch). Test full request lifecycle.

- API Tests: REST Assured for endpoint validation. OpenAPI contract testing.

- Telegram Bot Tests: Mock TelegramBotsApi, test conversation flow state transitions.

- E2E Tests: Cypress for Angular employer portal critical flows (login → create vacancy → view applications).

- Load Tests: Gatling simulations for search endpoint (target: 1000 req/s), application submission (target: 500 req/s).

- ML Tests: Model evaluation metrics (precision, recall, F1 for matching), A/B testing framework for recommendation quality.

# 12. Deployment Architecture

- Development: Docker Compose with all services locally

- Staging: Kubernetes cluster (3 nodes) on local infrastructure or Cloud.uz

- Production: Kubernetes with auto-scaling, PostgreSQL managed service, Redis cluster, Kafka cluster

- CDN: Cloudflare for static Angular assets

- SSL: Let's Encrypt with auto-renewal

- Domain: jobs.verifix.uz (or similar)

# 13. Success Metrics (KPIs)

| Metric | Phase 1 Target | Phase 2 Target | Phase 4 Target |
| --- | --- | --- | --- |
| Registered Employers | 50 | 300 | 1,000+ |
| Active Vacancies | 200 | 2,000 | 10,000+ |
| Registered Candidates | 5,000 | 50,000 | 500,000+ |
| Applications/Month | 2,000 | 30,000 | 300,000+ |
| Avg Time-to-Hire | < 14 days | < 7 days | < 5 days |
| Telegram Bot MAU | 3,000 | 30,000 | 200,000+ |
| Hire Conversion Rate | 5% | 10% | 15%+ |
| MRR (Revenue) | $0 (free) | $5,000 | $50,000+ |
| ARGOS Vacancies Synced | - | - | 5,000+ |
| Verifix HRM Auto-Hires | - | 100/mo | 1,000+/mo |
| ML Match Accuracy | - | - | > 75% |

End of Technical Specification  |  Verifix Jobs v1.0