VERIFIX JOBS

Job Portal for Mass Hiring in Central Asia

Technical Specification & Implementation Roadmap

Complete Edition — For Claude Code Implementation

Includes: SMS Gateway, MyID Verification, Admin Panel, Geolocation,

Referral System, Go-to-Market Strategy, PWA Employer Mobile, Compliance

Version 2.0  |  March 2026

Green White Solutions / Smartup Holding

Author: Abdukakhkhor Tashmuhamedov, CTO

# 1. Executive Summary

Verifix Jobs — job portal module within the Verifix HRM ecosystem, designed for mass recruitment of blue-collar workers across Central Asia (Uzbekistan, Kazakhstan, Kyrgyzstan, Tajikistan, Mongolia). The platform closes the full cycle: vacancy → application → verification → hiring → onboarding in Verifix HRM → payroll.

Target audience (Employers): Companies from 30+ employees in retail, HoReCa, manufacturing, logistics, construction, FMCG. Hiring 5-500 workers at a time.

Target audience (Candidates): Blue-collar workers, 18-45 years, often without formal resumes. Primary channels: Telegram (65%), SMS (25%), Web (10%). Budget Android phones, unstable 3G.

Key differentiator: Closed-loop with Verifix HRM, government integrations (ARGOS/ENST), Telegram-native UX, MyID verification, geolocation search, referral engine, AI matching (Phase 4).

## 1.1 Tech Stack

| Layer | Technology |
| --- | --- |
| Backend | Java 21 + Spring Boot 3.x, Spring Security, Spring Data JPA, Spring WebFlux (async events) |
| Database | PostgreSQL 16 + Liquibase, Redis 7 (cache/sessions), Elasticsearch 8 (search) |
| Frontend (Employer) | Angular 17+ (standalone components), Angular Material, Tailwind CSS, NgRx, PWA-enabled |
| Candidate UI | Telegram Bot (TelegramBots SDK) + Telegram Mini App (Angular PWA) |
| SMS Gateway | Eskiz.uz (primary), PlayMobile (fallback). Abstract via SmsGatewayInterface |
| Identity Verification | MyID.uz API (OneID) for candidate/employer KYC |
| Geolocation | PostGIS extension for PostgreSQL, OpenStreetMap/Nominatim for geocoding |
| Message Broker | Apache Kafka (job matching, notifications, ARGOS sync, referrals) |
| AI/ML (Phase 4) | Python FastAPI microservice, CatBoost/XGBoost, gRPC to Spring Boot, MLflow |
| File Storage | MinIO (S3-compatible) for photos, documents |
| Payments | Click.uz + Payme.uz payment gateways |
| CI/CD | Docker + Docker Compose (dev), GitHub Actions, Kubernetes (prod) |
| Monitoring | Prometheus + Grafana, ELK stack, Sentry (error tracking) |
| Gov Integration | REST/SOAP adapters for ENST, ish.mehnat.uz, vacancy.argos.uz |

## 1.2 Phase Overview & Timeline

| Phase | Scope | Key Deliverables | Weeks | Goal |
| --- | --- | --- | --- | --- |
| 1 | MVP Core + Infrastructure | Vacancy CRUD, Candidate via Telegram, SMS fallback, Basic search, MyID basic, Employer PWA | 8-10 | First users from Verifix HRM clients |
| 2 | Employer Tools + Monetization | ATS Kanban, Analytics, Subscriptions (Click/Payme), Referral system, Geolocation search | 6-8 | Revenue start |
| 3 | Gov & Ecosystem Integration | ARGOS/ENST sync, ish.mehnat.uz, Verifix HRM bridge, Admin panel, Multi-language, Compliance | 6-8 | Scale & regulatory |
| 4 | AI/ML & Growth | Smart matching, Salary prediction, Chatbot (Claude API), Fraud detection, Churn prediction | 8-10 | Differentiation |

# 2. Data Model (PostgreSQL + PostGIS)

All tables: UUID PK, audit fields (created_at, updated_at, created_by), soft-delete (deleted_at). PostGIS enabled for geolocation queries.

| Entity | Key Fields | Relations | Notes |
| --- | --- | --- | --- |
| employer | id, name, inn, legal_name, logo_url, industry, city, region, location POINT(PostGIS), status, subscription_plan, is_verified, myid_verified_at, moderation_status | has_many: vacancies, managers, reviews | INN verified via gov API; multi-tenant |
| manager | id, employer_id, email, phone, password_hash, role ENUM(ADMIN, RECRUITER, VIEWER), telegram_chat_id, push_subscription_json | belongs_to: employer | RBAC; push_subscription for PWA notifications |
| vacancy | id, employer_id, title, description, category, city, region, location POINT(PostGIS), salary_from, salary_to, currency, employment_type, shift_schedule, benefits TEXT[], status, is_mass_hiring, positions_count, positions_filled, expires_at, moderation_status, moderation_note, source ENUM(MANUAL, ARGOS, ISH_MEHNAT, IMPORT) | belongs_to: employer; has_many: applications | PostGIS location for “nearby” queries; moderation workflow |
| candidate | id, phone UNIQUE, telegram_id BIGINT UNIQUE, first_name, last_name, birth_date, city, region, home_location POINT(PostGIS), gender, education_level, work_experience_text, skills TEXT[], preferred_categories TEXT[], preferred_salary, preferred_radius_km, avatar_url, passport_series, myid_status ENUM(NONE, PENDING, VERIFIED, REJECTED), myid_verified_at, referral_code UNIQUE, referred_by_id, language_pref | has_many: applications, work_history, referrals | PostGIS home_location; referral tracking; MyID status |
| application | id, vacancy_id, candidate_id, status, source ENUM(TELEGRAM, WEB, SMS, REFERRAL), applied_at, viewed_at, invited_at, rejected_at, hired_at, rejection_reason, recruiter_notes, verifix_employee_id | belongs_to: vacancy, candidate; UNIQUE(vacancy_id, candidate_id) | Status: NEW/VIEWED/SHORTLIST/INVITED/INTERVIEW/OFFER/HIRED/REJECTED/WITHDRAWN |
| referral | id, referrer_id, referee_id, vacancy_id, status ENUM(INVITED, REGISTERED, APPLIED, HIRED), reward_status, reward_amount, created_at | belongs_to: referrer(candidate), referee(candidate) | Reward credited only on HIRED status |
| notification | id, user_type, user_id, channel ENUM(TELEGRAM, SMS, PUSH, EMAIL), type, payload JSONB, sent_at, delivered_at, read_at, retry_count, error_message | polymorphic | Multi-channel with retry logic |
| sms_log | id, phone, message_text, provider ENUM(ESKIZ, PLAYMOBILE), status, cost, external_id, sent_at, delivered_at | standalone | For cost tracking and delivery audit |
| verification_log | id, entity_type, entity_id, method ENUM(MYID, MANUAL, INN_CHECK), status, response_json, verified_at | polymorphic | Audit trail for all verification events |
| moderation_queue | id, entity_type ENUM(VACANCY, EMPLOYER, REVIEW), entity_id, status ENUM(PENDING, APPROVED, REJECTED, FLAGGED), moderator_id, reason, decided_at | polymorphic | Admin moderation workflow |
| geo_city | id, name_uz_lat, name_uz_cyr, name_ru, name_en, region, country, location POINT, population | standalone | Lookup table for city autocomplete + geo |
| admin_user | id, email, password_hash, role ENUM(SUPER_ADMIN, MODERATOR, ANALYST, SUPPORT), permissions JSONB | has_many: moderation_actions | Separate from employer/candidate auth |
| admin_audit_log | id, admin_id, action, entity_type, entity_id, details JSONB, ip_address, created_at | belongs_to: admin_user | Complete audit trail for compliance |
| gov_sync_log | id, source ENUM(ARGOS, ENST, ISH_MEHNAT), direction ENUM(EXPORT, IMPORT), entity_type, entity_id, sync_status, error_message, idempotency_key, synced_at | polymorphic | Idempotent sync with retry |
| ml_candidate_score | id, candidate_id, vacancy_id, match_score, factors_json, model_version, scored_at | belongs_to: candidate, vacancy | Phase 4; versioned models |
| pricing_plan | id, code, name, max_vacancies, max_resume_views, has_ats, has_analytics, has_api, has_branding, price_monthly_uzs, price_annual_uzs | has_many: employers | Subscription tier definitions |
| payment | id, employer_id, plan_id, amount, currency, gateway ENUM(CLICK, PAYME), external_id, status ENUM(PENDING, PAID, FAILED, REFUNDED), paid_at | belongs_to: employer, pricing_plan | Payment history with gateway tracking |

Claude Code Prompt: "Generate Liquibase changelog XML for all entities above. Enable PostGIS extension. Use UUID PKs. Add spatial indexes on vacancy.location, candidate.home_location using GiST. Add indexes on (vacancy.city, vacancy.category, vacancy.status, vacancy.moderation_status), (candidate.phone, candidate.telegram_id, candidate.referral_code), (application.vacancy_id, application.status), (moderation_queue.entity_type, moderation_queue.status). Populate geo_city table with top 50 cities of Uzbekistan, Kazakhstan, Kyrgyzstan, Tajikistan."

# 3. Phase 1 — MVP Core + Infrastructure (8-10 weeks)

Goal: Employers post vacancies via Angular PWA. Candidates discover and apply via Telegram + SMS fallback. MyID basic verification. Seed with Verifix HRM client vacancies.

## 3.1 SMS Gateway & Multi-Channel Notifications

Critical for blue-collar audience: 25-35% of target candidates don’t actively use Telegram or have unstable internet. SMS is the fallback and primary OTP channel.

### 3.1.1 Architecture

- SmsGatewayInterface — abstract interface with send(phone, message) and checkStatus(externalId) methods

- EskizSmsGateway — primary implementation via Eskiz.uz REST API (cheapest in UZ, ~50 UZS/sms)

- PlayMobileSmsGateway — fallback implementation via PlayMobile API

- NotificationRouter — decides channel priority: (1) Telegram if candidate has telegram_id, (2) Push if PWA subscription exists, (3) SMS as fallback

- SmsLog — every SMS tracked for cost monitoring and delivery audit

- Rate limiting: max 5 OTPs per phone per hour, max 20 notifications per candidate per day

### 3.1.2 Offline/Low-Bandwidth Mode

For candidates on budget Android phones with 2G/3G:

- SMS-based job alerts: candidate texts keyword (e.g. “ISH TOSHKENT”) to short number, receives top 3 vacancies via SMS

- USSD menu integration (Phase 3, requires telecom partnership)

- Telegram Mini App: Service Worker caching for offline vacancy browsing. Sync when back online

- Image compression: vacancy cards with logos compressed to < 50KB for slow connections

- Lightweight mode: Angular PWA with lazy-loaded modules, < 300KB initial bundle

Claude Code Prompt:

"Create SmsGatewayInterface with send(phone, text) and getDeliveryStatus(externalId) methods. Implement EskizSmsGateway using RestTemplate: (1) POST /api/auth/login to get token, cache token in Redis for 29 days. (2) POST /api/message/sms-send with mobile, message, from fields. (3) Store every SMS in sms_log table with cost tracking. Create PlayMobileSmsGateway as fallback. Create NotificationRouter service that checks: if candidate.telegram_id exists AND candidate has been active in Telegram in last 7 days → send via Telegram; else if push_subscription exists → send PWA push; else → send SMS. Add @ConfigurationProperties for switching primary/fallback gateway. Add rate limiting with bucket4j: 5 OTP/phone/hour."

## 3.2 MyID / OneID Verification

Uzbekistan’s national identity verification system. Critical for trust on both sides: candidates need to know vacancies are real, employers need verified candidates.

### 3.2.1 Employer Verification

- Tier 1 (Basic): INN check via open data API — verify company exists and is active. Automated, instant.

- Tier 2 (Enhanced): MyID business verification — director’s identity confirmed via MyID. Manual review if mismatch.

- Verified badge (✅) shown on company profile and vacancy cards

- Unverified employers: limited to 1 active vacancy, no access to candidate contacts until verified

### 3.2.2 Candidate Verification

- Optional but incentivized: "Verified candidates get 3x more interview invitations"

- Flow: Candidate taps “Verify” in Telegram Mini App → Redirected to MyID OAuth2 page → Face scan + passport → Callback with verification result → Badge on profile

- Verified data: full name, birth date, passport number (hashed), photo (matched to avatar)

- Privacy: raw passport data NOT stored, only verification status + timestamp + hash

### 3.2.3 Vacancy Moderation

All vacancies go through moderation before becoming visible:

- Auto-approve: vacancies from verified employers with good history (> 10 approved, < 5% rejection rate)

- Auto-reject: salary below minimum wage, discriminatory language detected, blacklisted company

- Manual review queue: first-time employers, flagged keywords, salary outliers, user reports

- Moderation SLA: < 2 hours during business hours, < 12 hours overnight

Claude Code Prompt:

"Create MyIdVerificationService with OAuth2 flow: (1) generateAuthUrl(entityType, entityId) — builds MyID authorization URL with redirect_uri and state parameter. (2) handleCallback(code, state) — exchanges code for access token, calls MyID /api/v1/userinfo to get verified identity data, stores verification result in verification_log, updates entity myid_status. (3) Create VerificationController with /verify/start and /verify/callback endpoints. Create ModerationService: (1) Auto-moderation rules engine with configurable rules in YAML (min_salary_threshold, banned_words list, auto_approve_criteria). (2) submitForModeration(entityType, entityId) — runs auto-rules, either auto-approves or creates moderation_queue entry. (3) ModerationController for admin panel: GET /admin/moderation/queue, PATCH /admin/moderation/{id}/decide. Create InnCheckService that calls soliq.uz open API to verify employer INN."

## 3.3 Backend API (Spring Boot)

| Module | Description / Tasks | Claude Code Prompt Hint |
| --- | --- | --- |
| Auth Module | JWT auth for employers. Phone+OTP for candidates (SMS via Eskiz, or Telegram if available). MyID OAuth2. Spring Security with roles: SUPER_ADMIN, MODERATOR, EMPLOYER_ADMIN, EMPLOYER_RECRUITER, CANDIDATE. Multi-tenant isolation. | "Create Spring Security config with 3 auth providers: (1) JWT email/password for employers, (2) OTP phone for candidates using SmsGateway, (3) MyID OAuth2 for verified login. Use Redis for refresh tokens and OTP storage. Add TenantFilter that extracts employer_id from JWT and injects into SecurityContext." |
| Vacancy CRUD | Full CRUD with moderation workflow. Status machine: DRAFT→PENDING_MODERATION→ACTIVE→PAUSED→CLOSED→ARCHIVED. Auto-expire after 30 days. PostGIS spatial queries for “nearby”. Elasticsearch sync. | "Create VacancyController with CRUD endpoints. Add ModerationInterceptor that auto-submits new vacancies for moderation. Implement spatial search: ST_DWithin(location, candidate_location, radius_meters). Sync to Elasticsearch on create/update via Spring Events." |
| Candidate Profile | Lightweight profile built via Telegram bot conversation. Photo upload to MinIO. Skills as predefined tags (not free text). Home location (city or GPS). Referral code generation on registration. | "Create CandidateController with profile CRUD. On registration: generate unique 6-char referral_code. Integrate MinIO for photo upload with 1MB limit and JPEG compression. Use @JsonView for employer vs candidate field visibility." |
| Application Flow | Apply via Telegram/Web/SMS. Duplicate prevention. Employer sees pipeline with bulk actions. Track application source for analytics. | "Create ApplicationController: POST /apply with source tracking. Emit Kafka events on status change. Add bulk endpoints: POST /applications/bulk-invite, POST /applications/bulk-reject with array of application IDs." |
| Search API | Elasticsearch full-text + PostGIS spatial search. Filters: city, category, salary, distance_km, shift_schedule. Sort by relevance, date, distance, salary. | "Create VacancySearchService combining Elasticsearch (text) with PostGIS (distance). Support compound sort: relevance + distance. Redis cache for popular queries (5min TTL). Pagination with cursor-based navigation." |
| Notifications | Kafka-based multi-channel routing. Priority: Telegram → Push → SMS. Retry with exponential backoff. Dead-letter topic. Daily digest option. | "Create NotificationProducer for events. NotificationConsumer reads events, calls NotificationRouter to determine channel, dispatches to TelegramSender/PushSender/SmsSender. Retry: 3 attempts, 1min/5min/30min delays. Dead-letter topic for failed messages." |

## 3.4 Telegram Bot + Mini App (Candidate UI)

Primary interface for 65%+ of candidates. Everything must work within Telegram.

### 3.4.1 Bot Registration Flow

5-step wizard, optimized for speed (< 2 minutes to complete):

- Step 1 — Language: 3 buttons: 🇺🇿 O'zbekcha | 🇷🇺 Русский | 🇬🇧 English

- Step 2 — Phone: request_contact button (auto-shares Telegram phone). If declined → manual input + SMS OTP

- Step 3 — Name: Free text, auto-capitalize. Pull from Telegram display name as default

- Step 4 — City: Inline keyboard grid of top 20 cities with population-based sorting. + “Other” with text search

- Step 5 — Categories: Multi-select 3x4 grid with emojis: 🏗 Qurilish | 🏪 Savdo | 🍜 Oshxona | 🚚 Logistika | 🏭 Ishlab chiqarish | 💆 Go'zallik | 🔧 Ta'mirlash | 📦 Ombor | 🧹 Tozalash | 🚗 Haydovchi | 📞 Call Center | ⚙️ Boshqa

- Completion: “✅ Profile created! Referral code: ABC123. Share with friends to earn rewards.” + deep-link for sharing

### 3.4.2 Vacancy Card (Telegram)

🏢 Makro Supermarket  ✅
💼 Kassir (Cashier)
💰 4,000,000 - 5,500,000 so'm
📍 Toshkent, Chilonzor (2.3 km)
⏰ 08:00-20:00 (2/2 smenali)
🍜 Ovqat | 🚌 Transport | 🏥 Tibbiy sug'urta
[✅ Ariza berish] [🔗 Batafsil] [❤️ Saqlash] [👥 Do'stga ulash]

### 3.4.3 Telegram Mini App (Swipe UI)

Angular PWA inside Telegram for richer interactions:

- Swipe-based vacancy cards: Right = Apply, Left = Skip, Up = Save. Touch-optimized for budget phones

- Map view: nearby vacancies on OpenStreetMap with distance/time badges

- Profile editor: photo, skills (tag picker), work history, verification status

- Application tracker: visual pipeline with status history

- Referral dashboard: invited friends, their status, earned rewards

- Offline mode: Service Worker caches last 50 viewed vacancies. Apply queued until online

Claude Code Prompt:

"Create Spring Boot Telegram bot using org.telegram:telegrambots-spring-boot-starter. Implement ConversationHandler with Redis-backed state machine (key: tg_state:{chatId}). States: LANG → PHONE → NAME → CITY → CATEGORIES → DONE. For PHONE state: send ReplyKeyboardMarkup with request_contact=true button. If user declines, accept typed phone number and verify via SMS OTP. For CITY: generate InlineKeyboardMarkup 4x5 grid from geo_city table ordered by population. For CATEGORIES: 3x4 grid with emoji labels, support multi-select (toggle callbacks). On completion: generate unique 6-char referral_code, send welcome message with share deep-link t.me/verifixjobs_bot?start=ref_ABC123. Implement /search command: parse keyword, call VacancySearchService, format top 5 results as vacancy cards with InlineKeyboardMarkup. Add Apply callback: create Application with source=TELEGRAM, send confirmation. Create Angular 17 Mini App: swipe cards with Hammer.js gestures, Leaflet map for nearby vacancies, offline caching with ngsw-config.json."

## 3.5 Employer Portal (Angular PWA — Mobile-First)

Responsive Angular SPA optimized for both desktop and mobile. PWA-enabled so HoReCa managers can “install” on phone home screen and receive push notifications.

### 3.5.1 PWA Mobile Features

- Home screen installable via Add-to-Home-Screen prompt

- Push notifications (Web Push API): new applications, interview reminders, pipeline alerts

- Offline: view cached vacancies and applications. Actions queued until online

- Mobile-optimized ATS: swipe-based candidate cards instead of Kanban columns on small screens

- Quick actions from notification: Approve/Reject candidate without opening full app

### 3.5.2 Pages & Components

| Page | Components & Features | UX Notes |
| --- | --- | --- |
| Dashboard | KPI cards (active vacancies, new apps today, avg time-to-hire, hire rate). Line chart: applications/day. Alerts: pending moderation, expiring vacancies, unread messages. | Mobile: vertical stack of cards. Desktop: 2x2 grid + chart. Tap card → drill-down. |
| Vacancy List | Table/card toggle. Filters: status, city, category. Bulk actions. Badge for new app count. Quick-create from templates. | Mobile: card view default. Desktop: table view. Sticky filter bar. Color-coded status chips. |
| Vacancy Editor | 5-step wizard: (1) Basics (2) Salary & Schedule (3) Requirements (4) Benefits (5) Preview as candidate sees it. Template library. Auto-save drafts. | Mobile: single-column wizard. Smart defaults for mass hiring (no experience required, multiple positions). Uzbek/Russian title suggestions. |
| ATS Pipeline | Desktop: Kanban board (NEW → SHORTLIST → INVITED → INTERVIEW → OFFER → HIRED). Mobile: swipeable candidate cards (right=advance, left=reject). Candidate preview drawer. Bulk actions. | THIS IS THE CORE SCREEN. Desktop: drag-drop Kanban. Mobile: Tinder-like swipe for quick decisions. Quick-call button (tel: link). Distance badge. |
| Candidate View | Full profile: photo, verified badge, skills, work history, location on map, application history. Notes from team. Quick actions: invite, reject, call, message. | Highlight matching skills in green. Show commute distance/time. Flag if candidate has other active applications (Phase 2). |
| Analytics | Funnel: views → apps → invites → hires. Source breakdown (Telegram/SMS/Web/Referral). Time-to-hire by category. Cost-per-hire. Export to Excel. | Phase 2 detail. MVP: basic counts in Dashboard cards. |
| Company Profile | Branding: logo, description, photos, benefits. Verification status. Team management. Subscription. | Public company page at /company/{slug} for candidates. |
| Referral Tracker | Which candidates came from referrals. Conversion rates. Cost savings vs paid channels. | Phase 2. Show in Analytics. |

Claude Code Prompt:

"Create Angular 17 employer portal with standalone components and PWA enabled (ng add @angular/pwa). Use Angular Material + Tailwind CSS. Mobile-first responsive breakpoints: sm(640px), md(768px), lg(1024px). Implement: (1) AuthModule with login, JWT in httpOnly cookie for PWA security. (2) LayoutModule: bottom-nav on mobile (Dashboard, Vacancies, Pipeline, Profile), side-nav on desktop. (3) DashboardComponent: 4 mat-cards with KPIs, ngx-charts line chart, alert list. (4) VacancyListComponent: mat-card-list on mobile, mat-table on desktop. (5) VacancyEditorComponent: mat-stepper wizard with auto-save to localStorage. (6) PipelineComponent: CDK DragDrop Kanban on desktop. On mobile (<768px): replace with swipeable candidate cards using Hammer.js — swipe right=advance status, swipe left=reject, tap=open details. (7) CandidateDrawerComponent: slide-in panel on desktop, full-screen on mobile, with Leaflet map showing candidate home vs workplace. (8) Web Push registration using SwPush from @angular/service-worker. Configure ngsw-config.json for offline caching of API responses (vacancies, applications lists) with freshness strategy."

# 4. Phase 2 — Employer Tools, Referrals & Geolocation (6-8 weeks)

## 4.1 Referral System

For blue-collar in Central Asia, word-of-mouth is the #1 hiring channel. The referral system gamifies this and brings it into the platform.

### 4.1.1 Candidate Referral Flow

- Every candidate gets a unique referral code + deep-link at registration

- Sharing: “Share with friends” button in Telegram bot sends pre-formatted message with deep-link

- Deep-link format: t.me/verifixjobs_bot?start=ref_ABC123

- Referee registers via deep-link → referrer_id automatically tracked

- Reward events: (1) Friend registers = 0 UZS (no gaming), (2) Friend gets hired = 50,000 UZS to referrer, (3) Friend stays 30 days = additional 100,000 UZS to referrer

- Leaderboard: top referrers shown in Telegram Mini App, monthly prizes

- Anti-fraud: max 20 referrals per month, phone number uniqueness check, MyID verification required for payout

### 4.1.2 Employer Referral Program

- Employers can create company-specific referral campaigns

- Current employees of Verifix HRM clients can refer friends for open positions

- Integration with Verifix HRM: pull employee list, generate personal referral links per employee

- Employer sets reward amount per successful hire

Claude Code Prompt:

"Create ReferralService: (1) generateReferralCode(candidateId) — unique 6-char alphanumeric, stored in candidate.referral_code. (2) processReferral(referralCode, newCandidateId) — called during registration, creates Referral entity with status=REGISTERED. (3) Kafka listener on application-events: when status=HIRED, find Referral where referee_id=candidate_id, update status=HIRED, schedule reward payment after 30-day probation. (4) ReferralRewardJob (@Scheduled daily): check referrals where status=HIRED AND hired_date + 30 days <= now, credit reward. Create ReferralController: GET /referrals/my (candidate's referral history), GET /referrals/leaderboard (top 20 monthly). In Telegram bot: add /refer command that sends formatted share message. Add anti-fraud: rate limit 20 referrals/month, check phone uniqueness, require MyID for payouts > 100,000 UZS."

## 4.2 Geolocation & “Work Nearby”

For blue-collar workers, commute distance is the #1 factor after salary. Geolocation transforms the job search from text-based to spatial.

### 4.2.1 Technical Implementation

- PostGIS extension in PostgreSQL for spatial queries (ST_DWithin, ST_Distance)

- Candidate home location: (1) GPS from Telegram (send_location), (2) City center coordinates as fallback

- Vacancy location: employer enters address → geocoded via OpenStreetMap Nominatim API → stored as POINT

- Distance calculation: ST_DistanceSphere(candidate_location, vacancy_location) / 1000 AS distance_km

- Nearby search: “Show jobs within X km” (default: 5km, configurable: 1/3/5/10/20 km)

- Travel time estimate: distance_km / average_speed_kmh (walk: 5, bus: 15, metro: 30)

### 4.2.2 UX Integration

- Telegram Mini App: map view with vacancy pins, color-coded by category. Tap pin → vacancy card

- Telegram bot: /nearby command — asks for location share → returns 5 closest vacancies with distance

- Employer portal: map showing candidate locations (anonymized to district level) around vacancy

- Search results: distance badge on every vacancy card (“2.3 km” or “15 min avtobus”)

- Smart notifications: “New vacancy 1.5 km from your home: Kassir at Makro, 5M so'm”

Claude Code Prompt:

"Enable PostGIS in PostgreSQL. Add POINT columns to vacancy and candidate tables. Create GeoService: (1) geocodeAddress(address, city) — calls Nominatim API, returns lat/lng, caches in Redis for 30 days. (2) findNearbyVacancies(lat, lng, radiusKm, filters) — uses native query: SELECT *, ST_DistanceSphere(location, ST_MakePoint(:lng, :lat)) / 1000 AS distance_km FROM vacancy WHERE ST_DWithin(location::geography, ST_MakePoint(:lng, :lat)::geography, :radiusMeters) AND status='ACTIVE' ORDER BY distance_km. (3) calculateTravelTime(distanceKm, mode) — estimate based on average speeds. Create /nearby endpoint. In Telegram bot: /nearby handler requests location via KeyboardButton(request_location=true), calls findNearbyVacancies, formats results with distance. In Angular Mini App: create MapComponent with Leaflet, plot vacancy markers with category-colored icons, add circle overlay for search radius."

## 4.3 Other Phase 2 Modules

| Module | Description / Tasks | Claude Code Prompt Hint |
| --- | --- | --- |
| ATS Advanced | Interview scheduling with Telegram reminders. Collaborative notes/scoring. Automated rejection messages. Offer letter generation. Custom pipeline stages per vacancy. | "Extend ApplicationController with interview scheduling. Create InterviewService: Kafka-scheduled reminder 1h and 24h before. Add CollaborativeNote entity with @ManyToOne to Application." |
| Subscriptions & Billing | Tiers: FREE (3 vacancies/month, no resume DB), STANDARD (unlimited, 100 views/mo, basic ATS), PREMIUM (full ATS, analytics, API, branding). Click.uz + Payme.uz integration. | "Create SubscriptionService with tier enforcement via Spring AOP @RequiresSubscription. Integrate Click.uz: POST /prepare, webhook /payment/click/callback. Integrate Payme: JSON-RPC at /payment/payme/callback. Create PaymentController and BillingService for invoices." |
| Analytics Dashboard | Funnel: views → apps → invites → hires. Source attribution (Telegram/SMS/Referral/Web). Time-to-hire. Cost-per-hire. Comparison. Excel export. | "Create AnalyticsService with JPA @Query aggregations. Angular: recharts funnel chart, source pie chart, time-series line chart. Export via Apache POI to .xlsx." |
| Candidate DB Search | Search all candidates (not just applicants). PostGIS distance filter. Skills, category, availability. Save lists. Bulk invite. | "Create CandidateSearchController using Elasticsearch + PostGIS compound query. SavedCandidateList entity. Bulk-invite endpoint that creates Applications and sends notifications." |
| Employer Branding | Company page builder: description, photos, benefits, culture. Public page at /company/{slug}. Employee testimonials. | "Create EmployerPageController with CRUD for branding blocks. Angular: EmployerPageBuilderComponent with section drag-drop. Public SSR-friendly page." |

# 5. Phase 3 — Government Integration, Admin Panel & Compliance (6-8 weeks)

## 5.1 Admin Panel (Full)

Separate Angular app at admin.jobs.verifix.uz with its own auth system (admin_user table). Role-based access: SUPER_ADMIN, MODERATOR, ANALYST, SUPPORT.

| Section | Features | Access Level |
| --- | --- | --- |
| Dashboard | Real-time metrics: active users online, new registrations today, pending moderation queue size, active vacancies, system health (API response time, Kafka lag, Elasticsearch status). Alerts for anomalies. | ALL |
| Moderation Queue | List of pending vacancies, employer verifications, and flagged content. One-click approve/reject with reason. Bulk moderation. Auto-moderation rules config (banned words, salary thresholds). SLA timer (2h/12h targets). | MODERATOR, SUPER_ADMIN |
| User Management | Browse/search employers and candidates. View details, edit, suspend/ban. Impersonation mode (view app as specific user). Merge duplicate accounts. Reset verification status. | MODERATOR, SUPER_ADMIN |
| Vacancy Management | Browse all vacancies. Force-close fraudulent listings. Edit moderation status. View vacancy performance metrics. Audit trail of all changes. | MODERATOR, SUPER_ADMIN |
| Government Reports | Pre-built report templates for: Employment statistics by region/category, Gender distribution, Salary analytics, Hiring funnel by industry, ARGOS sync status, Compliance metrics. Export to PDF/Excel. Scheduled auto-generation. | ANALYST, SUPER_ADMIN |
| Financial Reports | Revenue by plan tier, Payment transactions log, Outstanding invoices, SMS cost tracking, Refunds, MRR/ARR calculations. | ANALYST, SUPER_ADMIN |
| Gov Sync Monitor | ARGOS/ENST/ish.mehnat.uz sync dashboard: last sync time, success/failure count, failed items with retry button, sync configuration. | SUPER_ADMIN |
| Support Tools | User complaint handling workflow. Chat log viewer. Application dispute resolution. Notification resend. Manual verification override. | SUPPORT, SUPER_ADMIN |
| System Config | Feature flags, notification templates (Telegram/SMS text), moderation rules, referral reward amounts, subscription pricing, rate limits, SMS gateway switching. | SUPER_ADMIN |
| Audit Log | Searchable log of ALL admin actions: who did what, when, to which entity. Filter by admin user, action type, date range. Required for regulatory compliance. | SUPER_ADMIN |

Claude Code Prompt:

"Create separate Angular 17 project 'verifix-jobs-admin' with standalone components. Implement AdminAuthModule with email/password + 2FA (TOTP via Google Authenticator). Create AdminLayout with sidebar: Dashboard, Moderation, Users, Vacancies, Reports, Gov Sync, Config, Audit Log. Key components: (1) ModerationQueueComponent — mat-table with filters (entity_type, status), inline approve/reject with reason dialog, SLA countdown timer. (2) GovReportComponent — report generator with date range picker, region/category filters, chart previews, export buttons (PDF via pdfmake, Excel via SheetJS). (3) AuditLogComponent — searchable table with admin_audit_log data, filter by admin/action/entity/date. (4) SystemConfigComponent — JSON-backed config editor with feature flags, notification templates, moderation rules. Backend: Create AdminController with @PreAuthorize annotations. Add AuditInterceptor that logs every admin API call to admin_audit_log automatically."

## 5.2 Legal & Compliance Framework

### 5.2.1 Personal Data Protection

- Compliance with Law of Uzbekistan “On Personal Data” (No. ZRU-547, 2019)

- Consent collection: explicit opt-in at registration for data processing + sharing with employers

- Right to deletion: candidate can request full data deletion via Telegram bot (/delete_account)

- Data minimization: collect only what’s needed. No passport numbers stored (only hash from MyID)

- Data residency: all personal data stored on servers within Uzbekistan (or compliant cloud)

- Encryption: personal data encrypted at rest (AES-256), in transit (TLS 1.3)

### 5.2.2 Anti-Discrimination

- Age and gender fields in vacancy: allowed for Uzbekistan labor law compliance (certain jobs have age/gender restrictions), but flagged for moderation review if potentially discriminatory

- Auto-flag: vacancies with “only men” or “under 30” in description without legal justification

- Salary transparency: encourage (not require) salary disclosure. Analytics show impact on applications

### 5.2.3 Government Reporting

- Monthly automated reports to Ministry of Employment (via API or downloadable format)

- Report contents: number of vacancies posted/filled by region, category, gender breakdown, average salaries, time-to-hire

- ARGOS compliance: vacancies from regulated industries auto-submitted to ARGOS

- Tax reporting: employer payment data available for tax authorities on request

## 5.3 Government Integration Modules

| Module | Description / Tasks | Claude Code Prompt Hint |
| --- | --- | --- |
| ARGOS / ENST | Bidirectional sync with vacancy.argos.uz via ENST. Auto-publish qualifying vacancies. Import government listings. Compliance reporting. | "Create ArgosIntegrationService with SOAP/REST adapter. Scheduled sync every 4h. Idempotent upserts via idempotency_key. Map Verifix vacancy schema to ENST schema. Monitor via admin panel." |
| ish.mehnat.uz | Sync with National Vacancy Database. Cross-list private sector vacancies. Import public employment center vacancies. | "Create MehnatSyncService. Map data schemas. Schedule bidirectional sync. Deduplicate by INN + title + city. Log all sync operations." |
| Verifix HRM Bridge | HIRED → auto-create employee in Verifix HRM. Sync personal data, position, salary, start date. SSO between systems. Pull active employees as internal referral sources. | "Create VeriFixBridgeService. Event-driven: HIRED event → Kafka → CreateEmployeeConsumer → Verifix REST API. OAuth2 SSO. Pull employee list for referral matching." |
| Multi-Language | Full UI in: O'zbekcha (lotin), Ўзбекча (кирилл), Русский, English. Vacancy content in multiple languages. Search across all languages. | "Implement i18n with @ngx-translate/core. 4 language JSON files. Backend: add language field to vacancy. Elasticsearch: multi-field index with language analyzers." |

# 6. Phase 4 — AI/ML Intelligence (8-10 weeks)

Leverage data from Phases 1-3 for intelligent matching, predictions, and automation.

| Module | Description / Tasks | Claude Code Prompt Hint |
| --- | --- | --- |
| Smart Matching | Match candidates to vacancies: skills overlap, location proximity (PostGIS distance), salary fit, category history, referral network similarity, past hire success rate. CatBoost model on historical data. | "Python FastAPI: /match endpoint. Features: skill_jaccard, distance_km, salary_delta_pct, category_match, referral_depth, historical_conversion. CatBoost classifier trained on application→hire labeled data. gRPC interface to Spring Boot MatchingService." |
| Salary Prediction | Predict fair salary range by: category, city, experience, company size, benefits. Show to employer (“market rate”) and candidate (“expected range”). | "XGBoost regressor on historical vacancy salary data. Features: category, city_population, experience_bucket, company_employee_count, benefits_count. Endpoint: /predict/salary returns {min, max, median, confidence}." |
| Profile Scoring | Score candidate profiles: completeness, relevance, predicted hire rate. Gamify: “Your profile is 70% — add photo to increase visibility.” | "ProfileScorer: weighted sum of field_completeness, photo_present, myid_verified, skills_count, work_history_entries. Return score 0-100 + ordered improvement_suggestions array." |
| Churn Prediction | Predict candidates likely to become inactive. Alert employers about at-risk pipeline candidates. Suggest re-engagement. | "Binary classifier on activity data: days_since_login, app_frequency_trend, profile_update_recency, response_rate. Isolation Forest for anomaly detection." |
| AI Chatbot | Telegram chatbot for candidates: answer vacancy questions, help create profile, suggest jobs conversationally. Claude API for NLU. | "Integrate Anthropic Claude API via Spring Boot. ConversationManager with context. Intents: job_search, profile_help, application_status, salary_info. Fallback to human support." |
| Fraud Detection | Detect fake vacancies (abnormal salary, copy-paste descriptions), spam applications (bulk from same IP/device), duplicate accounts (same phone, different Telegram IDs). | "Isolation Forest on application patterns + rule-based engine. Features: app_rate, account_age, text_similarity, phone_reuse, geo_anomaly. Flag for moderation queue." |
| Smart Notifications | AI-optimized notification timing per candidate. Personalized vacancy recommendations. “You’d be a great fit for this new vacancy 1km away.” | "Collaborative filtering for recommendations. Activity-based send-time optimization. A/B testing framework for notification text variants." |

# 7. Go-to-Market Strategy (Solving the Chicken-Egg Problem)

The classic marketplace cold-start problem: without vacancies, no candidates come; without candidates, no employers post. Here’s the phased strategy leveraging Verifix’s existing assets.

## 7.1 Phase 0: Seed Supply (Pre-Launch, 4 weeks)

Strategy: Leverage existing Verifix HRM client base as initial employers.

- Approach top 20 Verifix HRM clients (Makro, Safia, Ermak, etc.) with free Premium access for 6 months in exchange for posting all vacancies on Verifix Jobs

- Auto-import their existing open positions from Verifix HRM into Verifix Jobs (with permission)

- Import government vacancies from ish.mehnat.uz (Phase 3, but start with manual import of CSV data)

- Target: 200+ active vacancies before candidate-side launch

## 7.2 Phase 1: Candidate Acquisition

Strategy: Telegram-viral growth via referrals + existing employee networks.

- Ask Verifix HRM clients to share bot link with their existing 35,000+ employees: “Know someone looking for work? Share this link.”

- Telegram channel: @verifixjobs — daily top 10 vacancies, salary ranges, “hot” positions

- Partnership with Telegram job channels in Uzbekistan (50+ channels with 10K-100K members each)

- OLX.uz cross-posting: Verifix Jobs vacancies also posted on OLX with link back

- University/college partnerships: career centers share bot link with graduating students

- Mahalla (neighborhood) outreach: QR codes on physical posters in Employment Centers

## 7.3 Phase 2: Network Effects & Monetization

- Referral rewards activate viral loop: each hired referral generates 2-3 new referrals on average

- Employer self-service: as candidate base grows, employers sign up organically

- Freemium conversion: free tier gives taste, analytics/ATS features drive upgrade

- Verifix HRM bundle: offer Verifix Jobs as add-on module to HRM subscription at discount

## 7.4 Phase 3: Geographic Expansion

- After Tashkent saturation: expand to Samarkand, Bukhara, Fergana Valley (high population density)

- Kazakhstan launch: leverage Smartup’s existing presence + hh.kz partnership

- Kyrgyzstan/Tajikistan: labor migration angle — workers seeking jobs before traveling

## 7.5 Pricing Strategy (Uzbekistan)

| Feature | FREE | STANDARD | PREMIUM | ENTERPRISE |
| --- | --- | --- | --- | --- |
| Price/month | 0 UZS | 990,000 UZS (~$75) | 2,990,000 UZS (~$230) | Custom |
| Active vacancies | 3 | Unlimited | Unlimited | Unlimited |
| Resume DB views | 0 | 100/month | Unlimited | Unlimited |
| ATS Pipeline | Basic (3 stages) | Full (6 stages) | Custom stages | Custom + API |
| Analytics | Counts only | Basic charts | Full + export | Full + API |
| Branding page | No | Basic | Full | Full + custom URL |
| Referral program | No | No | Yes | Yes + custom rewards |
| API access | No | No | No | Yes |
| ARGOS auto-publish | No | Yes | Yes | Yes |
| Support | Email | Email + Chat | Priority | Dedicated manager |
| Verifix HRM bundle | - | 15% discount | 25% discount | Custom |

# 8. REST API Specification (Key Endpoints)

Base URL: /api/v1. Auth: Bearer JWT (employers/admin) or X-Telegram-Auth (candidates).

| Method | Endpoint | Description | Phase |
| --- | --- | --- | --- |
| POST | /auth/employer/login | Email/password → JWT | 1 |
| POST | /auth/candidate/otp/send | Send OTP via SMS or Telegram | 1 |
| POST | /auth/candidate/otp/verify | Verify OTP → JWT | 1 |
| POST | /auth/myid/start | Start MyID verification flow | 1 |
| POST | /auth/myid/callback | MyID OAuth2 callback | 1 |
| GET | /vacancies | Search with text + geo filters | 1 |
| GET | /vacancies/nearby | Geolocation-based search | 2 |
| POST | /vacancies | Create vacancy (→ moderation) | 1 |
| PATCH | /vacancies/{id}/status | Change status | 1 |
| POST | /candidates/profile | Create/update profile | 1 |
| POST | /applications | Apply with source tracking | 1 |
| PATCH | /applications/{id}/status | Change app status | 1 |
| POST | /applications/bulk-invite | Bulk invite candidates | 1 |
| GET | /referrals/my | My referral history | 2 |
| GET | /referrals/leaderboard | Top referrers | 2 |
| POST | /subscriptions | Create subscription | 2 |
| POST | /payments/click/callback | Click.uz webhook | 2 |
| POST | /payments/payme/callback | Payme webhook | 2 |
| GET | /analytics/funnel | Hiring funnel data | 2 |
| GET | /admin/moderation/queue | Moderation queue | 3 |
| PATCH | /admin/moderation/{id}/decide | Approve/reject | 3 |
| GET | /admin/reports/employment | Gov employment report | 3 |
| POST | /gov/argos/sync | Trigger ARGOS sync | 3 |
| POST | /gov/mehnat/sync | ish.mehnat.uz sync | 3 |
| POST | /bridge/verifix/hire | Create employee in HRM | 3 |
| POST | /ml/match | AI match scores | 4 |
| GET | /ml/salary-prediction | Salary prediction | 4 |
| POST | /ml/chat | AI chatbot | 4 |

# 9. Non-Functional Requirements

## 9.1 Performance

- Vacancy search: < 200ms (Elasticsearch + PostGIS combined)

- Telegram bot response: < 1 second

- PWA page load: < 2 seconds on 3G, < 500ms on 4G

- Initial Angular bundle: < 300KB gzipped (lazy-load all routes)

- SMS delivery: < 10 seconds for OTP, < 60 seconds for notifications

- Target: 10,000 concurrent users, 1M+ vacancy records, 5M+ candidate profiles

## 9.2 Security & Data Protection

- OWASP Top 10 compliance

- Multi-tenant data isolation

- Personal data encrypted at rest (AES-256) and in transit (TLS 1.3)

- MyID verification data: only hash and status stored, never raw passport

- Law “On Personal Data” (ZRU-547) compliance: consent, deletion rights, data residency

- Rate limiting: bucket4j on all endpoints (100 req/min general, 5 OTP/hour per phone)

- Telegram webhook signature verification

- Admin: 2FA required, all actions in audit log, session timeout 30min

## 9.3 Backup & Disaster Recovery

- PostgreSQL: WAL archiving + daily full backup to MinIO. Point-in-time recovery capability

- RPO (Recovery Point Objective): < 1 hour

- RTO (Recovery Time Objective): < 4 hours

- Redis: RDB snapshots every 15 minutes + AOF persistence

- Elasticsearch: snapshot to MinIO daily. Rebuilding from PostgreSQL as disaster fallback

- Kafka: replication factor 3 for all topics

- Geo-redundant backup: secondary copy in different data center within Uzbekistan

## 9.4 Localization

- UI: O'zbekcha (lotin), Ўзбекча (кирилл), Русский, English

- Vacancy content: multilingual (same vacancy in multiple languages)

- Timezone: UTC+5 (Uzbekistan), configurable per region

- Currency: UZS (primary), KZT, KGS, TJS, USD

- Phone: E.164 format with country code validation (+998, +7, +996, +992)

- Address: bilingual display (Uzbek + Russian)

# 10. Testing Strategy

- Unit: JUnit 5 + Mockito (Java), Jest (Angular), pytest (Python ML). Target: 80%+ coverage

- Integration: Testcontainers (PostgreSQL + PostGIS, Redis, Kafka, Elasticsearch)

- API: REST Assured, OpenAPI contract testing

- Telegram Bot: mock TelegramBotsApi, test conversation state transitions

- E2E: Cypress for employer portal (login → create vacancy → view pipeline)

- Load: Gatling — search 1000 req/s, applications 500 req/s, geo queries 300 req/s

- SMS: mock Eskiz API in test env, verify retry logic and fallback

- Security: OWASP ZAP automated scan, manual penetration testing before launch

- ML: precision/recall/F1 for matching, A/B testing for recommendations

# 11. Deployment Architecture

- Dev: Docker Compose (all 12 services locally)

- Staging: Kubernetes (3 nodes) on local infrastructure or Cloud.uz

- Production: Kubernetes with HPA auto-scaling, managed PostgreSQL, Redis cluster, Kafka cluster

- CDN: Cloudflare for Angular PWA static assets

- SSL: Let’s Encrypt auto-renewal

- Domain: jobs.verifix.uz (candidate), employer.jobs.verifix.uz (employer PWA), admin.jobs.verifix.uz (admin panel)

- Data residency: all servers within Uzbekistan for personal data compliance

# 12. Success Metrics (KPIs)

| Metric | Phase 1 | Phase 2 | Phase 3 | Phase 4 |
| --- | --- | --- | --- | --- |
| Registered Employers | 50 | 300 | 800 | 2,000+ |
| Active Vacancies | 200 | 2,000 | 5,000 | 15,000+ |
| Registered Candidates | 5,000 | 50,000 | 200,000 | 500,000+ |
| Applications/Month | 2,000 | 30,000 | 100,000 | 300,000+ |
| Avg Time-to-Hire | < 14 days | < 7 days | < 5 days | < 3 days |
| Telegram Bot MAU | 3,000 | 30,000 | 100,000 | 200,000+ |
| Referral Hires % | - | 15% | 25% | 30%+ |
| SMS Delivery Rate | 95%+ | 97%+ | 98%+ | 99%+ |
| Verified Employers % | 40% | 70% | 85% | 95%+ |
| Geo-search Usage | - | 30% | 50% | 60%+ |
| MRR | $0 | $5,000 | $20,000 | $50,000+ |
| ARGOS Synced | - | - | 5,000+ | 10,000+ |
| Verifix HRM Hires | - | 100/mo | 500/mo | 1,000+/mo |
| ML Match Accuracy | - | - | - | > 75% |
| Moderation SLA Met | 90% | 95% | 98% | 99%+ |

End of Technical Specification  |  Verifix Jobs v2.0  |  Complete Edition